A Sprint is a fixed time period during which the team completes planned translation system tasks.

An Epic is a major feature of the translation system (e.g., UI development, AI integration).

A User Story is a small, implementable task that helps complete an Epic.

A Story Point represents the effort required to complete a user story.

(Using Fibonacci sequence: 1, 2, 3, 5)

- 1 → Very Easy

- 2 → Easy

- 3 → Moderate

- 5 → Complex

🔹 Sprint 1

Epic 1: Project Setup & Environment Configuration

- Setting up Python environment (USN1) → 2

- Installing required libraries (Streamlit, Google Generative AI, dotenv) (USN2) → 1

- Configuring Gemini API key securely (.env file) (USN3) → 3

Epic 2: User Interface Development

- Designing Streamlit interface layout (USN4) → 3

- Creating input fields (Text, Source Language, Target Language) (USN5) → 2

- Adding “Translate Now” button (USN6) → 2

Total Story Points in Sprint 1

= 2 + 1 + 3 + 3 + 2 + 2
= 13 Story Points

🔹 Sprint 2

Epic 3: Input Validation & Prompt Engineering

- Validate text input (USN7) → 2

- Validate language selection (USN8) → 2

- Create structured translation prompt (USN9) → 3

Epic 4: AI Integration

- Integrate Gemini Generative AI API (USN10) → 5

- Handle AI response extraction & formatting (USN11) → 3

Epic 5: Error Handling & Output Display

- Implement try-except for API/runtime errors (USN12) → 2

- Display translated text clearly in interface (USN13) → 3

Total Story Points in Sprint 2

= 2 + 2 + 3 + 5 + 3 + 2 + 3
= 20 Story Points

🔹 Total Story Points

Sprint 1 = 13
Sprint 2 = 20

Total Story Points = 33
Number of Sprints = 2

🔹 Velocity Calculation

Velocity = Total Story Points / Number of Sprints

Velocity = 33 / 2
= 16.5 ≈ 16 Story Points per Sprint